## WORK PROGRAMME AND MEETING SCHEDULE OF ECC PT1 (further to ECC PT1#42)

NOTES:

- This document does not cover all the details of current work topics within the scope of ECC PT1, but highlights specific items that are being developed within ECC PT1, and indicates target dates by which deliverables are to be produced.

- This work program is revised at each ECC PT1 meeting and is part of an ongoing process.

- Email contact details for the Chairman/Coordinator/Rapporteur of each project team and correspondence group appear at the beginning of their topics. Administrations are encouraged to contact them in order to participate in the work.

- The program is also available in http://apps.ero.dk/eccwp/

## Spectrum matters (SWG A) – Work Item List

These activities cover:

- Based on the request from ECC, how spectrum identified for IMT in the Radio regulations and intended to be used for IMT within CEPT should be arranged,

- the development of appropriate ECC deliverables applying to frequency bands intended to be used for MFCN/IMT within CEPT,

- the review of the ERC/ECC Decisions under the responsibility of ECC PT1 and take appropriate actions

- the relevant contributions to EC mandates

- the development of common CEPT positions to ITU-R (WP 5D, SG 5, etc.) in relation with spectrum matters (channelling plan, etc.)

- the evaluation/implementation of the TCAM RIG II model

Chairman: M. Kraemer

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 900/1800 MHz bands. |
| 900_1800MHz_5_A | Assessment of a LRTC approach to the 900/1800 MHz bands | The assessment for introducing the least restrictive conditions(LRTC) framework in the 900 – 1800 MHz | ECC PT1#38: ECC PT1 agreed that there appears no immediate need for development of LRTC in the 900/1800 MHz band. Depending on further developments on this issue, in particular if a need arises to introduce technologies other than UMTS, LTE or WIMAX in the next few years, this issue can be considered further in the future (see ECC PT1(11)119 Annex 12) Deliverable : ECC PT1 position paper | Postponed | Postponed | N |
| 900_1800MHz_7_A | Development of an ECC framework to introduce new technologies in the 900/1800 MHz bands (e.g. LTE, WiMAX) | To consider the relevant ECC framework to be developed to support introduction of new technologies in these band (e.g. LTE, WiMAX and other technologies) | ECC PT1 agreed to keep ERC-Decisions (94)01, (95)03 and (97)02 unchanged (see ECC PT1#34) No action launched further to the approval of CEPT reports 40,41 and 42; ECC Dec (06)13 unchanged (ECCPT1#37); – ECC PT1#38: ECC PT1 agreed that there appears no immediate need for development of LRTC in the 900/1800 MHz band. [Deliverable : ECC Decision ] | Postponed | Postponed |  |
| 900_1800MHz_8_A | Revision of ECC Decision (06)13 | To revise ECC Decision (06)13 to bring it in line with the current ITU and EU regulatory framework for the 900/1800 MHz bands |  | September 2012 | November 2013 | Y |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 2 ,1 GHz band |  |  |  |  |  |  |
| 2100MHz_1_A | Review ECC Dec 06(01) + revision (ECC PT1#35): frequency arrangement | To review and revise (as appropriate) the ECC/DEC/06(01) on the harmonised utilisation of spectrum for terrestrial IMT-2000/UMTS systems operating within the bands 1900-1980 MHz, 2010-2025 MHz and 2110-2170 MHz (reduced to paired bands) | Revision of frequency arrangements : concluded at ECC PT1#38 + see other WI (2100MHz_2_C) on LRTC to be added to the frequency arrangement An extraordinary ECC PT1 meeting was held (27 May) to progress the revision of the ECC Decision Deliverable : Revised ECC Decision 06 01 (frequency arrangement issue) ECC decided to remove the unpaired bands (1900-1920 MHz and 2010-2025 MHz) from the Decision | January 2010 | September 2012 | Y |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 2 ,6 GHz |  |  |  |  |  |  |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 3,4-3,8 GHz band |  |  |  |  |  |  |
| 3400_3800MHz_2_A | Frequency arrangements for the band 3400-3600 MHz and 3600-3800 MHz | To develop an ECC Decision harmonised frequency arrangements for the band 3400-3600 MHz and 3600-3800 MHz | Prior ECC PT1#38, A CG activity took place to support finalisation of frequency arrangement at 3,4-3,6 GHz - See document ECC PT1(11)079 ECC PT1#38 approved a draft ECC Decision for public consultation Deliverable : ECC Decision ECC PT139 approved a final ECC Decision in September 2011. ECC is invited to approve the ECC Decision in December 2011 ECC decided that the frequency arrangement in the 3.4 - 3.6 GHz should be subject to review no later than end 2013 with the aim to identify a preferred frequency arrangement (Decides 3.) | January 2010 | December 2013 | Y |
| 3400_3800MHz_8_A | EC mandate 3,4-3,8 GHz | To develop response to EC mandate – task 2 (ECC PT1 roadmap ECC PT1(12)046 Annex 24) | Deliverables: relevant part of interim report to EC (September 2012) relevant part of CEP¨T report ( - May 2013 : draft for public consultation - September 2013 final report | April 12 | Nov. 2013 | Y |

| OTHER WORK ITEMS : |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Gen_1_A | Review of ERC/ECC Decision | review the existing ERC/ECC Decisions related to IMT, GSM and DECT and take action, as appropriate | Permanent Work Item [Deliverable: ECC PT1 position paper, Questionnaire, revised ECC Decision ] |  |  | Y |
| Gen_5_A | Evaluation of TCAM RIG II RIS model | To developing example of RIS implementations (to all ECC Decisions approved during 2009 as well as to new Decisions in the future) | Permanent Work Item Deliverable : RIS model(s) | Oct 2009 |  |  |

| : |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Other_5_A | ECC Dec (06)07 GSM OBA | To revise ECC Dec (06)07 GSM OBA | To align the schedule for the revision of Decision ECC(06)07 on the timeline WGSE will decide with respect to the revision of Report ECC 93 (timeplan to be adjusted at next ECC PT1) | September 2011 | March 2013 |  |
| Other_7_A | ECC/DEC/(08)08 on MCV | To review ECC/DEC/(08)08 | 30th ECC meeting (December 2011) requested ECC PT1 to develop a relevant questionnaire | April 2012 | September 2013 |  |
| Other_8_A | ERC/DEC/(98)22 on licensing of DECT equipment | To revise ERC/DEC/(98)22 | The revision was started by WGRA and after the completion of technical studies in WGSE can be completed by ECC PT1 |  | May 2013 |  |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| Contributions to ITU-R |  |  |  |  |  |  |
| Gen_4_A | To develop common CEPT contributions | To contribute to ITU-R WP 5 D (outside WRC-15 Agenda items 1.1 and 1.2) | Permanent Work Item To assess at each meeting based on WP 5D feedbacks relevant contributions needed to promote common CEPT views (frequency arrangements issues) Deliverable : CEPT contribution to ITU-R WP 5 D (on case by case basis | 2009 |  | N |

## Compatibility Issues (SWG C) – Work Item List

Chairman: M. R Cooper

These activities cover:

- the relevant sharing and compatibility issues related to the bands to be used for IMT in CEPT and relevant technical conditions implementing the WAPECS concept (e.g. BEM) taken into account relevant ECC harmonised band plan (see ECC PT1),

- the relevant study and analysis of the protection requirements of radio services in adjacent bands, and of existing applications sharing the same bands to be used by mobile systems,

- the relevant study for cross border coordination issues and will develop or update, where relevant, appropriate ECC recommendations and reports

- the relevant contributions to EC mandates

- the development of common CEPT position to ITU-R (WP 5D, SG 5, etc.) in relation with compatibility issues

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 900/1800 MHz EC Mandate CG Rapporteur: R. Cooper, In band : Y Li, Adjacent band : R.Cooper, task 3 + task 2(aero): JP Millet |  |  |  |  |  |  |
| 900_1800MHz_1_C | In band CEPT report | To draft a CEPT report “in band” on compatibility study for LTE and WiMAX operating within the bands 880-915 MHz / 925-960 MHz and 1710-1785 MHz / 1805-1880 MHz (900/1800 MHz bands)) | This CEPT reports covers part of task 2 of EC mandate ECC approved CEPT report 40 in November 2010 | June 2009 | Sept. 2010 | Y |
| 900_1800MHz_2_C | Adjacent band CEPT report | To draft a CEPT report “adjacent band” on compatibility study between LTE and WiMAX operating within the bands 880-915 MHz / 925-960 MHz and 1710-1785 MHz / 1805-1880 MHz (900/1800 MHz bands) and systems operating in adjacent bands | This CEPT reports covers part of task 2 of EC mandate ECC approved CEPT report 41 in November 2010 |  |  |  |
| 900_1800MHz_3_C | Task 3 CEPT report | to consider the compatibility between UMTS 900 and DME which are currently in use and the compatibility between UMTS 900 and future AM(R)S systems under development by ICAO. | This CEPT reports covers part of task 3 of EC mandate ECC approved CEPT report 42 in November 2010 |  |  |  |

| Reference | Subject |  | Scope |  | Remarks |  | Start |  | End |  | ECO support (Y/N) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 900/1800 MHz bands |  |  |  |  |  |  |  |  |  |  |  |  |
| 900_1800MHz_6_C |  | Least Restrictive Technical conditions for the introduction of future technologies (others than GSM, UMTS, LTE, WiMAX) |  | To develop LRTC to introduce new technologies others technologies than GSM, UMTS LTE and WiMAX in these 900/1800 MHz bands |  | ECC PT1#38 :This work item was postponed [Expected deliverable: ECC report] |  | Postponed |  |  |  |  |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 2 ,1 GHz band Rapporteur: |  |  |  |  |  |  |
| 2100MHz_2_C | Relevant LRTC suitable for the of the revised ECC Decision 06 (01) | to start to review at ECC#PT1 38 the assumptions made in CEPT Report 39 and to propose relevant LRTC suitable for the revision of the ECC Decision 06 (01) with the agreed revised frequency arrangement. | ECC PT1#38 updated the revised ECC Dec 06 01 with the relevant LRTC (based from results of CEPT report 39) An extraordinary ECC PT1 meeting is (27 May) updated the revision the ECC Decision ECC PT1#39 agreed on revision of ECC Dec(06)01 – technical conditions for unpaired band issues still to be investigated Deliverable: Revised ECC Decision 06 01 (including technical conditions for FDD bands) | January 2011 | December2011 | Y |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| 2 ,6 GHz and 3,5 GHz band Rapporteur: J Afonso |  |  |  |  |  |  |
| 800_2600_3500MHz_1_C | Practical experience of LRTC | Analysis of lessons learned from the current practical experience of LRTC in the 3.5 GHz and 2.6 GHz bands (compatibility issues) | Deliverable ECC PT1 input to ECC agreed at ECC PT1#38 : ECC PT1(11)119 Annex 12 ECC PT1#38: This work item is extended up to October 2012 | May 2010 | September 2012 | Y |
| 3,4-3,8 GHz band Rapporteur: xxxx |  |  |  |  |  |  |
| 3400_3800MHz_3_C | Additional study at 3,4-3,8 GHz (BEM/LRTC) | to assess the suitability of available BEM in the current framework (ECC rec 04 05 and EC Decision 2008/411/EC) with future systems. Due to incompatibility with high data rate IMT services supported by systems using larger channel bandwidths, another BEMs have to be developed | ECC PT1 assessment done ECC PT1#39 Expect deliverable : ECC report | May 2011 | May 13 |  |
| New reference 3400_3800MHz_4_C | TDD coexistence | To develop measures to facilitate coexistence between adjacent TDD networks as well as sharing studies between FDD and TDD at the 3600 MHz boundary | Expect deliverable : ECC report | Sept 2011 | September 2013 |  |
| 3400_3800MHz_7_C | EC mandate 3,4-3,8 GHz | To develop response to EC mandate – task 1 (ECC PT1 roadmap ECC PT1(12)046 Annex 24) | Deliverables: relevant part of interim report to EC (September 2012) relevant part of CEP¨T report ( - May 2013 : draft for public consultation - September 2013 final report | April 12 | Nov. 2013r | Y |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| Cross border coordination CG rapporteur : R Cooper |  |  |  |  |  |  |
| Gen_3_C | Methods in cross border coordination in response to introduction of different systems | To study relevant cross border coordination methods to ensure equal access probability and:or grade of service between different systems at the border line | Correspondence activity on going To focus the working document and Recommendations on the 800 and 2,6GHz band (See also ECC PT1 C-7c and ECC PT1 C-7d) To evaluate the impact on cross border network performance with the different trigger values proposed by HCM and other parties. To investigate means where technologies can mitigate against potential interference. Deliverable: See ECC PT1(11) ECC PT1(10)170 Annex 13 This document had served its purpose in the development of rec ECC 11(04)&11(05) | January 2010 | May 2011 |  |
| New reference Gen_6_C | Cross border coordination | to develop a cross border ECC recommendation covering all relevant bands and technologies | Draft ECC recommendation to be finalised at ECC PT1 September 2013Deliverable: ECC recommendation | Sept 2011 | Sept 2013 |  |
| 800MHz_2_C | Cross border coordination at 790-862 MHz | To develop a recommendation for MFCN/IMT | finalised at ECC PT1#38 for submission for approval at WG FM Deliverable : ECC REC 11(04) Approved at WG FM#72 | Sept 2010 | May 2011 |  |
| 2600MHz_1_C | Cross border coordination at 2,6 GHz | To develop a recommendation for MFCN/IMT | finalised at ECC PT1 #38 for submission for approval at WG FM Deliverable : ECC REC 11(05) Approved at WG FM#72 | Sept 2010 | May 2011 |  |
| new reference 900_1800MHz_4_C | Cross border coordination at 900/1800 MHz | To update Recommendation (08)02 for UMTS and LTE/WiMAX | Finalised by ECC PT1 September 2011 for submission for approval for public consultation at WG FM October 2011 Deliverable : revised ECC REC(08)02 | Sept 2010 | April 2012 |  |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| Contributions to ITU-R |  |  |  |  |  |  |
| new reference : 800MHz-1-C (former ECC PT1_C_1) | Res. 224 (including the band 790-862 MHz) | To contribute to ITU-R on issues related to Res. 224 (including the band 790-862 MHz) | Regarding sharing studies in the 790-862 MHz band: a work item within the ITU-R was created at the beginning of 2008 to conduct sharing studies in relation with Resolution 224. On the request on the chairmen of Study Groups 5 and 6, the work item had been put in the hold-on mode, until JTG 5-6 produces its first results. Now that the JTG 5-6 has almost completed its task, the issue has been reactivated. Deliverable : CEPT input to ITU-R Closed - to consider at next ECC PT1 plenary outputs of last ITU-R WP 5 D and other activities that may be needed after WRC 12, if there is a need to reactive or to contribute to ITU-R | 2009 | 2011 | N |

| Reference | Subject | Scope | Remarks | Start | End | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- |
| Other issues |  |  |  |  |  |  |
| New reference Gen_2_C | Compatibility issues | Generic compatibility issues in response to WG SE requests | Permanent Work Item Activity on ad hoc basis |  |  |  |
| Other_2_C | Femto cell | Initial assessment on the possible sharing issue between Femto BS and other indoor radio systems operating at 2.1 and 2.6 GHz | closed ECC PT1 May 2010 |  | May 2010 | N |
| New reference Other_3_C | Details on LTE parameters | To provide Details on LTE parameters to SEAMCAT TG | Deliverable : Information provided to STG Closed ECC PT1 September 2010 | May 2010 | July 2010 |  |
| New reference Other_4_C | Details on WiMAX parameters | To provide Details on WiMAX parameters to SEAMCAT TG | Deliverable : Information provided to STG Closed ECC PT1 September 2010 | May 2010 | August 2010 |  |
| Other_5_C | SEAMCAT enhancements | To agree in cooperation with WGSE and STG on the necessary enhancements to SEAMCAT and produce relevant technical specifications | Deliverable: agreed list and technical specifications for the new/enhanced features in SEAMCAT CG to be established by SE STG | April 2012 |  | Y |
| Other__6_C2 | EC mandate MCA | ECC PT1 to respond to EC mandate in cooperation with SE7 for Part 2 of the CEPT Report (sharing issues). See task 3 ECC(11)063 Annex05 | Deliverable: relevant part of CEPT Report on MCA with new connectivity bands (with new technologies) and the bands for the NCU (see roadmap for response to EC Mandate: ECC(11)094 Annex 17) | April 2012 | January 2013 |  |
| Other_7_C | MCV coexistence | To study the coexistence between MCV systems (UMTS 2 GHz and LTE 2,6 GHz) and relevant terrestrial mobile networks | ECC PT1#41 see section 7.1.3 of the minutes | Sept 2012 | January 2014 |  |