ECC(14)006  Annex 04

EC Mandate 700 MHz mandate

Various tasks, organization issues, timing

Output ECC PT1#45

This updated document further to the ECC PT1#45 has been developed by the ECC PT1 SG in order to provide visibility to ECC#36 on the progress of the work in response to EC mandate 700 MHz. The initial document has been agreed by ECC PT1#43, endorsed by CPG PTD (concerning the tasks where CPG PTD support is expected) and by ECC#34.

Based on the results of the ECC#33 (see ECC#33 Minutes section 8.1) which serves as reference, this document describes the relevant detailed tasks to respond to the EC mandate (section B), the organization issues (section A) and the timing (section C) where the relevant deliverables have to be submitted to ECC PT1 for approval.

It focuses on tasks 1 and 2 of the EC mandate. This document will be reviewed by ECC PT1 further to WRC 15 to describe the detailed tasks to respond to task 3 of the mandate.

Progress of the work is provided to ECC for consideration and guidance if needed.

Work is progressing according to the time schedule.

- Organization issues

ECC PT1 is the leading group to manage the development of the relevant reports to be submitted to ECC.

Various cooperation with CPG PTD, WG FM/PT 49, WG FM/PT FM 51, WG SE/SE7 are in place and are described hereafter.

- CPG PTD

ECC PT1 benefits from co-located meetings with CPG PTD.

ECC PT1#43 nominated M. Steve Green as overall coordinator of these activities to respond to the EC mandate (Tasks 1 & 2) taken into account his role as WRC-15 1.2 coordinator and ECC PT1 participant. This approach streamlines the process avoiding unnecessary Liaison Statements between both groups (ECC PT1/CPG PTD).

Activities on 700 MHz EC mandate are conducted in conjunction with CPG PTD during plenary meetings to benefit from common sessions.  During ECC PT1#45 and CPG PTD#5, common sessions have been established in order to avoid duplication of work on channeling arrangements and relevant issues (PPDR, PMSE).

ECC PT1 benefits from support from CPG PTD on the issue of coexistence between wireless broadband and Broadcasting at 6941 MHz (OOBE terminal equipment).

- WG FM/ PT FM49 (PPDR)

At the request from ECC PT1, PT FM 49 provided on time PPDR parameters. Those parameters will be taken into account in current on-going studies in ECC PT1 and CPG PTD, supporting ECC PT1 on that issue.

In particular, CPG PT D, is going to use the technical information received from WG FM 49 in its studies on compatibility between the broadcasting service below 694 MHz and the mobile service in the band 694-790 MHz. WG FM/PT FM 49 have been informed accordingly (CPG PTD (14)094_A05).

- WG FM/ PT FM 51 (PMSE)

ECC PT1 established cooperation with PT FM 51 which is of the view that efforts should be made to retain some spectrum to accommodate PMSE in the 694-790 MHz band. WG FM/PT FM 51 have been kept informed on progress made in channelling arrangements and on work to be managed by SE/SE 7 on relevant BEM for PMSE

- WG SE/ SE7 (PMSE)

Interactions are in place with WG SE. Further to the LS from the last ECC PT1, WG SE confirmed the launch of compatibility studies assuming PMSE (wireless audio applications) usage in the centre gaps of the current 700 MHz channel arrangements. Studies will be done by WG SE 7.

ECC PT1#45 sent a LS to WG SE/SE7 providing parameters about commercial mobile  (WBB) and PPDR systems needed for proper studies on PMSE (see ECC PT1(14)031_A19). WG SE/SE7 has been invited to provide feedback on BEM for PMSE before the next ECC PT1 meeting in order to include the results in the draft EC mandate 700 MHz.

ECC is invited to note these interactions between ECC PT1 and various WG FM and WG SE entities. ECC SG reviewed these interactions at its last meeting.

In particular, the tight time schedule of the EC mandate is recalled. WG SE /SE7 is invited to provide BEM for PMSE for the next ECC PT1 plenary meeting (end of April).

- Description of tasks to respond to the mandate

This section describes for each tasks identified at the last ECC (Tasks 1x and Tasks 2x hereafter) how the relevant response are developed.

Preferred technical channeling arrangement in 694-790 MHz (ECC PT1 – SWG A)

Task 1 a: Development of a preferred technical channeling arrangement in 6941-790 MHz for wireless broadband with the understanding that such channelling arrangement could potentially not only cater for electronic communications services, but also for PPDR : ECC PT1 supported by CPG PTD and, with regard to PPDR, ECC PT1 to liaise with WG FM/ PT 49 and WG SE, as appropriate.

The 700 MHz channeling arrangement debate is on-going in ECC PT1/CPG PTD common sessions.

During the last ECC PT1#45/CPG PTD#5 meetings, additional sub options to the option 1: 2x 30 MHz (APT band plan lower duplexer) have been received. They have not been studied in detail and maintained on a working document for further consideration at the next meeting.

It is planned to identify a preferred band plan option (1 versus 2) at the next ECC PT1#45/CPG PTD#5 meetings. Option 1 refers also to some sub options 1.x which needs also to be reviewed during the next meeting.

Concerning PPDR, Interactions are in place with WG FM/PT 49.

ECC PT1 received on time feedback from FM49 (see ECC PT1(14)009)  on possible frequency configurations for PPDR mapped onto the band plan options which are currently under discussion : All the proposed ECC PT1 band plans would enable the implementation of all three different solutions for BB PPDR (dedicated, commercial and hybrid networks) which are under consideration in FM49.

At the last ECC PT1, no change has been made on band plans options agreed at ECC PT1#44 and CPG PTD#4. Additional sub options to option 1 (2 x 30 MHz APT band plan lower duplexer) proposed at ECC PT1#45 and CPG PTD#5 are suggesting other possible opportunities for PPDR systems in 700 MHz (a working document has been produced listing the various sub options). This should be reviewed at the next meeting, in order to reduce if possible, the number of sub options.

- Where and when appropriate, on PPDR, a LS could be developed to inform CPG PTA of relevant 700 MHz channeling arrangement.

Common least restrictive technical conditions (BEM) (ECC PT1 – SWG C)

Task 1b: Development of Common least restrictive technical conditions (BEM) for wireless broadband with the understanding that such BEM could potentially not only cater for electronic communications services, but also for PPDR: ECC PT1, with regard to PDDR, see above Task 1a

The BEM issues are be described hereafter

ECC PT1 avoids duplicating the work of CPG PTD

- ECC PT1: BEM (in blocks/oob): coexistence between systems in the band

ECCPT1#43 noted that the BEMs for 800 MHz could be used as a starting point for discussions in the CG on BEM. ECC PT1#44 made further progress based on that assumption.

ECC PT1#45 made progress in this task to develop the least restrictive technical conditions, based on the block edge mask (BEM) concept, possibly also applicable for PPDR.

ECC PT1#45 agreed to continue the activity by correspondence, with Ms Doriana Guiducci (IT), as convenor, in order to finalize BEM 700 MHz at the next meeting and to submit the results to ECC in June for approval for public consultation.

Others issues will be also investigated

- machine-to-machine communication (provided that material on this topic is submitted)

- PPDR DMO (provided that material on this topic is submitted)

Cooperation with WG FM/WG FM 49/ is in place: where appropriate on the PPDR systems foreseen in the band (see above LS from ECC PT1: ECC PT1(13)099 Annex 3 ).

- ECC PT1#43 sent a LS to WG FM/PT 49 to seek the views of PT FM 49 on the planned approach of developing common technical conditions (BEM) which would be suitable for commercial mobile broadband and also for PPDR networks. WG FM/PT FM 49  provided feedback on PPDR parameters to be considered in the development of common technical conditions (BEM) and study on  coexistence with DTT at 694 MHz (LS from PT FM 49 (see ECC PT1(14)002 & 009).

Concerning the BEM issues for PPDR, ECC PT1#45 assumed that BEM would be suitable for commercial mobile broadband and also for PPDR networks. This should be confirmed at next meeting. .

For the PPDR UE BEM, ECC PT1 agreed that antenna gain larger than zero issue may need to be considered in the CG activity.

- CPG PTD : concerning adjacent band issues, ECC PT1 to benefit from CPG PTD studies (see hereafter task c)

- ECC PT1: To assess the compatibility with harmonized conditions of wireless broadband at 790 -862 MHz.

ECC PT1#44 assessed the compatibility with harmonized conditions of wireless broadband at 790 -862 MHz (see relevant section of interim report to EC). This will be confirmed at the next ECC PT1 meeting.

In order to avoid duplication of work, any consideration on “OOBE for PPDR terminal” benefits from current expertise in CPG PTD on that issue.

Coexistence between wireless broadband and Broadcasting at 6941 MHz (ECC PT1- SWG C)

Task 1c : To study how to ensure coexistence between wireless broadband and Broadcasting at 6941 MHz : ECC PT1 supported by CPG PTD

The issue of coexistence between wireless broadband and Broadcasting at 6941 MHz is under consideration at CPG PTD (and ITU R) which is supporting ECC PT1 on that issue. =

At the last CPG PTD, CEPT administrations decided to limit the preliminary range of values for OOB emission limits to be considered in the studies to [-40...-46] dBm/(8 MHz) (for 10 MHz IMT channel). Additional information has been requested to industry. In particular, substantial information on the following key elements from the industry is required:

- Expected TV receiver ACS characteristics taking into account the evolution either ongoing or foreseen during the next 5 years.

- Achievable ACLR characteristics of the IMT UE (in particular, using LTE), impact on mobile terminal cost and performance for the range of OOB emission limits taking into account on-going activities in R&D, the relationship with channel bandwidth (BW 10 MHz is assumed for Europe), battery life, complexity of design, other relevant aspects, and the evolution foreseen for the next 5 years.

Other information that the broadcasting and mobile sectors consider as relevant for the subject is welcome.

This information is requested to be provided by 11 April 2014

CPG PTD agreed to maintain the correspondence group convened by M. Steve Green to progress the work on studies on co-existence between the mobile service to be deployed in the band 694-790 MHz and the broadcasting service operating below 694 MHz. The following two specific activities were identified:

- Out-of-band emission limits: WBB/PPDR (2x30 MHz or 2x40 MHz)

- Out-of-band emission limits: special applications of IMT (698-703 MHz PPDR)

Cross-border coordination issues (ECC PT1-SWG C)

In addition to the above tasks responding to the task 1 of EC mandate and later in the process (To be assessed in 2014/2015).

The following issues are outside the scope of the mandate:

- To assess cross-border coordination issues for wireless broadband systems. ECC PT1#43 agreed that this activity will be launched in a later stage

- To assess cross-border coordination between wireless broadband and other terrestrial applications, including at the EU external borders : ECC PT1 will benefit from results of CPG/PT-D, where appropriate

Initial considerations on co channel coexistence between wireless broadband systems and broadcast systems confirmed that if Broadcasting is maintained in 700 MHz in one EU country and mobile is introduced in a neighboring country, a very large separation should be needed.

At the external borders of the EU, as it has been done by CEPT for the 800 MHz, the appropriate spectrum coordination mechanism and criteria needs to be developed between the system(s) of aeronautical radio-navigation service and wireless broadband systems.

PMSE issues (ECC PT1 SWG A-SWG C)

Task 1 d : To assess and study, if needed, the possible impact on PMSE below 694 MHz and to identify the relevant coexistence criteria

ECC PT1#45 decided to launch the analysis of possible impact on PMSE below 694 MHz and to identify the relevant coexistence criteria.

This issue will be addressed by CG in the group convened by Ms Doriana Guiducci (IT) (see above)

Task 2 a : To identify possible spectrum to accommodate PMSE in the 694-790 MHz band (in particular wireless microphones) - For example either in the center gap of a potential FDD arrangement or a relevant guard band :

- ECC PT1 (SWG A) to assess the interest of PMSE community on possible opportunities in possible center gap : to liaise with WG FM/PT FM 51 and WG SE/SE 7 as appropriate. CPG PTD has to develop a position on this subject for the next WRC (see invite 5 of Res 232)

ECC PT1#43 sent a Liaison to seek the view from WG FM/PT FM 51 on the interest of using PMSE in the centre gap of a potential FDD arrangement or a relevant guard band, and if so, any relevant information on such a usage.

WGFM FM 51 provided a feedback to ECC PT1: FM51 is of the view that efforts should be made to retain some spectrum to accommodate PMSE in the 694-790 MHz band. Harmonised access to spectrum, within the duplex gap and/or any potential guard band, would help to support the Radio Spectrum Policy Programme to find appropriate spectrum for wireless microphones as noted in the Mandate to CEPT on the 700 MHz band.

ECC PT1#44 informed WGFM FM 51 about the on-going work on the channelling arrangements for the 700 MHz band in response to the EC Mandate. (see ECC PT1 (13) 099 Annex02/CPG PTD (13)131 Annex2)

- ECC PT1 to avoid duplication of work of CPG PTD on PMSE

Task 2 b :To develop relevant common technical conditions (BEM) for PMSE :

- ECC PT1 SWGC To consider if current BEM at 800 MHz are suitable with preferred frequency arrangement at 700 MHz to liaise with WG FM/PT FM 51 and WG SE/SE 7 when and as appropriate (see above task 2a)

ECC PT1#44 noted that WG SE created a Work item to address the BEM for PMSE at 700 MHz and will cooperate, as appropriate, with WG SE in development of BEM for PMSE, in particular taken into account ACLR of terminal equipment.

ECC PT1#44 informed WG SE about the on-going work on the channelling arrangements for the 700 MHz band in response to the EC Mandate. (see ECC PT1 (13) 099 Annex02/CPG PTD (13)131 Annex2)

ECC PT1 has been informed by WG SE that PT SE7 will start the compatibility studies assuming PMSE (wireless audio applications) usage in the centre gaps of the proposed channel arrangements. Additional information, if relevant to the compatibility studies, should be provided directly to SE7.

ECC PT1#45 agreed on a LS to WG SE7 providing parameters about public mobile (WBB) and PPDR needed for proper studies on PMSE (see ECC PT1(14)031_A19).

WG SE/SE7 has been invited to provide feedback on BEM for PMSE before the next ECC PT1 meeting in order to include the results in the draft CEPT report in response to EC mandate.

- Time schedule

The work is currently progressing according to the time schedule.

Tasks 1 and 2

- Interim report from CEPT  approved in October 2013 ECC meeting (closed)

- Draft CEPT Report A for approval for public consultation in June 2014 ECC meeting

A working document (draft CEPT report) has been drafted during the last ECC PT1 (ECC PT1#45). It will serve as the basis for developing the draft CEPT report to be approved at ECC PT1#46.

ECC PT1#46/ CPG PTD#6 April 14 (based on inputs from others ECC entities as appropriate) to approve the draft CEPT report A to be submitted to ECC (June 14)

- Final CEPT report  A for final approval in October 2014 ECC meeting

ECC PT1/CPG PTD September 14 (based on inputs from CPG PTD and others ECC entities as appropriate) to approve the Draft report to be submitted to ECC (November 14)

Task 3

- Draft CEPT Report B for approval for public consultation in March 2016 ECC Meeting

- Final CEPT report B for final approval in June  2016 ECC Meeting

Based on outcome of WRC15, ECC PT1– Q1 2016 - to approve the Draft report to be submitted to ECC (March 16)

# Footnotes

This provisional lower band edge is subject to a precise definition within the scope of this Mandate. It is

identical with the provisional lower limit stipulated in WRC-12 Resolution 232 which is subject to

additional refinement at the WRC-15