STG(12)24

Remaining tickets – 3 October 2012 – STG 32

| Ticket | Title | STG31 | STG32 |
| --- | --- | --- | --- |
| #331 | antenna pattern for the interferer network displayed in the victim network layout | Further assess the bug |  |
| #618 | bug(?) in the index of the postprocessing in EGE | If bug found, need to be fixed |  |
| #703 | preview graphic for multiple interferer generation flickering | Could not be reproduced in other machine. Check with developer. |  |
| #708 | optimise the LLD calculation time using binary search CDMA | Low priority for 2013, may be to include in the java1.7 problem |  |
| #707 | restriction?: cdma/ofdma and post processing | Postprocessing usage should be as wide as possible. Check with developer if it is feasible |  |
| #704 | would it be useful to have a builtin converter (dBm, watts,fieldstrength) in the tool? | Low priority. For 2013 budget Add tooltip to the calculator button |  |
| #694 | In OFDMA/CDMA, can we separate the various interference mechanism? | Low priority. Nice to have |  |
| #690 | is there a need for new vectors for test results | To be shown and saved only for the simulation outline (see with developer if there is a nice way to have them in the simulation results) Should be minor to budget 2012/2013 budget |  |
| #615 | Consistency check need to be improved | Major action to potentially split in several steps (need a strategy). 2013 |  |
| #248 | display of the frequency domain for user interface | Information can also be present in a tooltip to the simulation outline. STG agree to display the horizontal pattern but the vertical info like antenna tilt to be shown in the tooltip |  |
| #202 | possibility to compare two .sws file when SEAMCAT is open | See with developer if cloning can be reuse for this. Output only shows what is different. Implementation should be within reasonable budget as it is only a nice to have. |  |
| #85 | new GUI with victim in the center and interferers around | To be investigated further. |  |
| #632 | CR: having more than one frequency for the wanted signal (i.e. like multiplexer for broadcaster) | Not for the 2012 budget. open |  |
| #139 | P1546 - propagation model consistency check | See ticket #615 |  |
| #847 | ICE configurations results should be saved into the workspace | Low priority 2013 budget |  |
| #846 | Integrate the location probability post processing plugin into SEAMCAT | STG agree to have a 3D graphic in 2D and agree on the concept of plotting pixel mapping. Drafting activity to define what data is to be presented: 1- Location probability 2- interference probability 3- calculated C/I 4- further output to be discussed To be for the 2013 budget or 2012 if possible |  |
| #843 | output information on the Rsimu need improvement | To be done during 2012 Use the term “Not applicable” |  |
| #836 | icon of children dialog window to be harmonise with parent dialog window | Nice to have. Should be minor in the budget. |  |
| #809 | Implementation of LDC and LBT within SEAMCAT | STG agreed to implement a solution for duty cycle: For mode “None” the user can set the number of transmitter and a new field called “duty cycle” (percentage) will determine the probability that a Tx is active (i.e. transmitting desired power) or inactive (i.e. transmitting -1000 dBm). We invite SE24 to confirm that this solution will satisfy their needs. |  |
| #808 | possibility to have multiple victims | LS to be sent to PT1/SE40 for clarification (to the list of people involved in the discussion) |  |
| #762 | in CDAM/OFDMA plot, the interferer antenna plot is not pointing in the correct direction | 1st phase: Done Check with demo 2nd phase: STG is ok with current proposal which is to have the interfering CDMA/OFDMA antenna pattern rotates with sector selection. |  |
| #927 | CDMA/OFDMA results should be displayable with the new multi-vector display |  |  |
| #917 | problem with save with results |  |  |
| #925 | saving issue in Temp |  |  |
| #926 | consistency check causing bad warning (OFDMA DL) |  |  |
| #939 | identification panel in signal vector giving wrong statistics |  |  |
| #924 | "CDMA specific results" not displayed when double clicking |  |  |
| #940 | CDMA/OFDMA BS antenna being reset when changing System layout |  |  |
| #737 | Nimbus - why is it crashing? sometimes? |  |  |
| #907 | loading the example-3 workspace causes SEAMCAT to hang |  |  |
| #908 | OFDMA vectors; wrong units |  |  |
| #310 | WiMAX |  |  |
| #504 | SEAMCAT to support of parallel processing |  |  |
| #754 | Batch: duplication default name |  |  |
| #947 | batch: overview of the results |  |  |
| #753 | Batch: batch name only editable ones |  |  |
| #948 | batch: memory issue |  |  |
| #949 | Batch: when to many scenario, the list get flickering |  |  |
| #893 | antenna library enhanced layout |  |  |
| #894 | library slection layout |  |  |
| #935 | library extension: enhancement of the .sli required |  |  |
| #635 | consider iteration of interfer on list based and not index based |  |  |
| #711 | introduction of three dimensional antenna pattern input |  |  |
| #685 | harmonize the distribution dialog box (user defined and stair distribution) |  |  |
| #568 | Ability to test email reporting when setting up server |  |  |
| #569 | Add date and time stamps to job sent to remote server |  |  |
| #435 | log to be created on the remote server |  |  |
| #567 | release of Remote computing |  |  |
| #909 | saving to be updated for the remote |  |  |
| #117 | remote job killed but info update is not correct |  |  |
| #59 | remote computing and SEAMCAT version |  |  |
| #114 | remote computing stalling because of prompt info |  |  |
| #78 | remote computer to send the swr file when job done |  |  |

| #118 | Save the state of CDMA / OFDMA systems so the "Last Snapshot" information can be accessed after reloading from file |  |  |
| --- | --- | --- | --- |
| #695 | xls format to be added to unwanted spectrum mask panel |  |  |
| #802 | generated report to be saved in xlsx format |  |  |
| #696 | xlsx format to be added for save and load in addition to xls |  |  |
| #609 | dead code to clean |  |  |
| #611 | javadoc |  |  |
| #702 | revision number with Hudson lost |  |  |
| #945 | get the "news" bar visible selectable (to allow more space) |  |  |
| #928 | saving data format not adequate for the remote computing |  |  |
| #862 | populate the database of SEAMCAT |  |  |
| #863 | allow the user to open the log file directly from SEAMCAT |  |  |
| #875 | last snaphot: get a horizontal split |  |  |
| #878 | should not save a workspace with results, when the GUI inputs are not the one that generated the results |  |  |
| #929 | ECC PT1: interference calculations |  |  |
| #938 | CDMA DL - improve the optimisation per event? |  |  |
| #946 | cognitive radio question |  |  |
| #930 | ECC PT1: propagation model above 3 GHz |  |  |
| #931 | ECC PT1: Manhattan microcell |  |  |
| #932 | ECC PT1: generic cellular module |  |  |
| #933 | ECC PT1: Borderline |  |  |
| #934 | Implementation with multicarrier (or wideband) IM |  |  |
| #942 | histogram (pdf): to add a bin size input? |  |  |
| #951 | plugin: JTG5-6 + longley Rice to be reviewed |  |  |
| #666 | Update Junit testing with new benchmark workspaces |  |  |
| #872 | generating Junit for propagation model |  |  |
| #692 | Enable click to "insert point" not working properly |  |  |
| #901 | number of dropped users not matching the difference between active served user with and without interference |  |  |
| #943 | Histogram: scaling of histogram incorrect |  |  |
| #950 | embedded plugin: warning should not crash loading of workspace |  |  |
| #952 | OFDMA UL: blocking per link should be blocking for the system |  |  |
| #716 | scroll mouse for sooming in traditional display |  |  |
| #896 | possibility to hide the ACLR on the display |  |  |
| #910 | SEAMCAT 4; loading message |  |  |
| #854 | update construct in CDMA general settings |  |  |
| #921 | need clarification on InspectSystemDetailsPanel.java |  |  |
| #923 | help button url to be updated |  |  |
| #245 | create tutorial videos |  |  |