STG(12)28 Annex 5

Remaining tickets reviewed by STG 32

| Ticket | Title | STG31 | STG32 |
| --- | --- | --- | --- |
| #331 | antenna pattern for the interferer network displayed in the victim network layout | Further assess the bug | closed |
| #618 | bug(?) in the index of the postprocessing in EGE | If bug found, need to be fixed | To be further assessed |
| #703 | preview graphic for multiple interferer generation flickering | Could not be reproduced in other machine. Check with developer. | Cannot reproduce anymore to be closed. |
| #708 | optimise the LLD calculation time using binary search CDMA | Low priority for 2013, may be to include in the java1.7 problem | To discuss with developer if time is being improved. Check whether the OFDMA look up table can be improved too. In the 2013 budget. |
| #707 | restriction?: cdma/ofdma and post processing | Postprocessing usage should be as wide as possible. Check with developer if it is feasible | In 2013, developer to look on how to make the post processing access all the parameters of the workspace provided and generated in SEAMCAT in a generic solution (ex: the frequency is only available after the first snapshot). The call of the postprocessing is made within the EGE. Cannot use the postprocessing if CDMA/OFDMA is victim. Is there a solution to call the postprocessing for a victim network (CDMA/OFDMA). New definition of an interface. To be made easier. More generic interface. (to make the main method public) which method to make public? |
| #704 | would it be useful to have a builtin converter (dBm, watts,fieldstrength) in the tool? | Low priority. For 2013 budget Add tooltip to the calculator button | STG consider that the field strength conversion could actually lead to confusion for the user. The user should do the calculation by hand. Therefore this ticket is closed |
| #694 | In OFDMA/CDMA, can we separate the various interference mechanism? | Low priority. Nice to have | Ticket unclear. Ticket is closed. |
| #690 | is there a need for new vectors for test results | To be shown and saved only for the simulation outline (see with developer if there is a nice way to have them in the simulation results) Should be minor to budget 2012/2013 budget | Ticket would need more specification to be addressed. Ticket is closed noting that if a specific vector is identified it will be created. |
| #615 | Consistency check need to be improved | Major action to potentially split in several steps (need a strategy). 2013 | 1) harmonise how the exception are handled. 2) improve the message of the exception handling 3) “red marked input cell” 3.1) consider the possibility with the developer the cost of having “red marked input cell” to check that input are within ranges. 3.2) STG to identify the input ranges 3.3) link the “red marked input cell” to the consistency check. |
| #248 | display of the frequency domain for user interface | Information can also be present in a tooltip to the simulation outline. STG agree to display the horizontal pattern but the vertical info like antenna tilt to be shown in the tooltip | STG consider this too complex for the added value. This proposal is dropped. Ticket is closed. |
| #202 | possibility to compare two .sws file when SEAMCAT is open | See with developer if cloning can be reuse for this. Output only shows what is different. Implementation should be within reasonable budget as it is only a nice to have. | With the new interface of SEAMCAT 4 it is possible to visually compare workspaces. Also it is currently possible to compare the workspaces using text editors with compare function. This proposal is dropped. Ticket is closed. |
| #85 | new GUI with victim in the center and interferers around | To be investigated further. | STG decided that the scenario outline display should contain the option of selected the VLR or VLT as centre point (requires the points coordinate to be kept in memory) It is only a display matter, and the actual coordinate calculation should not be changed (i.e. not dependent on the setting). |
| #632 | CR: having more than one frequency for the wanted signal (i.e. like multiplexer for broadcaster) | Not for the 2012 budget. open | No contribution has been received. Ticket would need more specification to be addressed. Ticket is closed. |
| #139 | P1546 - propagation model consistency check | See ticket #615 | See Ticket #615 |
| #847 | ICE configurations results should be saved into the workspace | Low priority 2013 budget | STG32 considered that saving the results of the ICE panel is not needed and that saving the configuration of the ICE panel was confusing for the user. Therefore STG 32 decided that the ICE configuration panel should not be saved in the workspace. However, the configuration and the results have to be saveable for the report generation only. Note that there is a bug in the “signals used in calculation” and the order of “next” |
| #846 | Integrate the location probability post processing plugin into SEAMCAT | STG agree to have a 3D graphic in 2D and agree on the concept of plotting pixel mapping. Drafting activity to define what data is to be presented: 1- Location probability 2- interference probability 3- calculated C/I 4- further output to be discussed To be for the 2013 budget or 2012 if possible | STG decided that it is not useful to hard code the existing post-processing plugin into SEAMCAT (redundancy in the work) but acknowledge the need to improve the portability of the post-processing plugin. - a PPP should be added to a workspace - A PPP is to be embedded in a workspace for sharing workspaces - The PPP tab should accept has many PPP possible. Therefore the use of 2 lists: - Activated PPP: allow the configuration of the PPP - Inactivated PPP: does not allow configuration of PPP - Allow moving PPP from active list to inactive list functionality (i.e. Add >>, <<remove) - In the active list, sequential execution of the PPP (allow move up and down button to switch the order of execution) - Move current configuration to the PPP tab - Consider “Built-in” library from STG (i.e. collection of .jar PP received by STG and approved) See Ticket xx for the new interface (developer side) of PPP |
| #843 | output information on the Rsimu need improvement | To be done during 2012 Use the term “Not applicable” | To be fixed in the 2013 budget |
| #836 | icon of children dialog window to be harmonise with parent dialog window | Nice to have. Should be minor in the budget. | Only nice to have and to be done when time/budget allows |
| #809 | Implementation of LDC and LBT within SEAMCAT | STG agreed to implement a solution for duty cycle: For mode “None” the user can set the number of transmitter and a new field called “duty cycle” (percentage) will determine the probability that a Tx is active (i.e. transmitting desired power) or inactive (i.e. transmitting -1000 dBm). We invite SE24 to confirm that this solution will satisfy their needs. | STG reviewed STG(12)17. No action required. Ticket is closed. |
| #808 | possibility to have multiple victims | LS to be sent to PT1/SE40 for clarification (to the list of people involved in the discussion) | No contribution has been received since the creation of this ticket. Ticket would need more specification to be addressed. Ticket is closed. |
| #762 | in CDAM/OFDMA plot, the interferer antenna plot is not pointing in the correct direction | 1st phase: Done Check with demo 2nd phase: STG is ok with current proposal which is to have the interfering CDMA/OFDMA antenna pattern rotates with sector selection. | STG32 consider that this solution does not bring further information to the user. Ticket is therefore dropped. Ticket is closed. |
| #927 | CDMA/OFDMA results should be displayable with the new multi-vector display |  | To be done in 2013 |
| #917 | problem with save with results |  | To be done in 2013 |
| #925 | saving issue in Temp |  | To be done in 2013 |
| #926 | consistency check causing bad warning (OFDMA DL) |  | To be done in 2013 |
| #939 | identification panel in signal vector giving wrong statistics |  | Fixed |
| #924 | "CDMA specific results" not displayed when double clicking |  | To be done in 2013 |
| #940 | CDMA/OFDMA BS antenna being reset when changing System layout |  | Fixed |
| #737 | Nimbus - why is it crashing? sometimes? |  | To be done in 2013 |
| #907 | loading the example-3 workspace causes SEAMCAT to hang |  | To be done in 2013 |
| #908 | OFDMA vectors; wrong units |  | To be done in 2013 |
| #310 | WiMAX |  | Implementation was stopped in the middle due to lack of resources in 2010. No further request to restart and finalise the task was received since. Report that there are some specifications back from 2010 that could be reused. The real difference between the LTE and WiMAX is the allocation of the resource blocks. The proposal is to only give the user the choice of either block allocation (i.e. LTE) or random allocation (i.e. WiMAX) in the Transmitter settings. STG to ask guidance from WGSE on how to further progress with the implementation. |
| #504 | SEAMCAT to support of parallel processing |  | Parallel processing may be problematic with plugins in general. Therefore, parallel processing is no further investigated. To speed up, CDMA simulation, another solution is to use “Cloud computing” since they should provide faster processor. ECO with guidance from developer to assess the feasibility of using SEAMCAT with cloud computing. |
| #754 | Batch: duplication default name |  | To be done in 2013 |
| #947 | batch: overview of the results |  | To be done in 2013 under the condition that contribution defines the requirements. |
| #753 | Batch: batch name only editable ones |  | To be done in 2013 |
| #948 | batch: memory issue |  | To be done in 2013 |
| #949 | Batch: when to many scenario, the list get flickering |  | To be done in 2013 |
| #893 | antenna library enhanced layout |  | To be done in 2013 |
| #894 | library slection layout |  | To be done in 2013 |
| #935 | library extension: enhancement of the .sli required |  | To be done in 2013 |
| #635 | consider iteration of interfer on list based and not index based |  | To be done in 2013 under condition that assessment is made with developer. This may solve the indexing issue with PPP. |
| #711 | introduction of three dimensional antenna pattern input |  | No contribution. Ticket is closed. |
| #685 | harmonize the distribution dialog box (user defined and stair distribution) |  | To be done in 2013 |
| #568 | Ability to test email reporting when setting up server |  | At the release of SEAMCAT 4.0.0, STG32 decided to temporarily disconnect the remote computing capability of SEAMCAT due to the low usage of the ECO computer. 6 months later no complaint has been received, therefore STG32 do not believe that there is a need to further provide this service as it is not really used. Therefore STG32 would like to request guidance from WGSE whether this service can be closed. |
| #569 | Add date and time stamps to job sent to remote server |  | see #568. ticket is closed |
| #435 | log to be created on the remote server |  | see #568. ticket is closed |
| #567 | release of Remote computing |  | see #568. ticket is closed |
| #909 | saving to be updated for the remote |  | see #568. ticket is closed |
| #117 | remote job killed but info update is not correct |  | see #568. ticket is closed |
| #59 | remote computing and SEAMCAT version |  | see #568. ticket is closed |
| #114 | remote computing stalling because of prompt info |  | see #568. ticket is closed |
| #78 | remote computer to send the swr file when job done |  | see #568. ticket is closed |
| #118 | Save the state of CDMA / OFDMA systems so the "Last Snapshot" information can be accessed after reloading from file |  | STG32 is of the opinion that the information given does not need to be saved as it is possible to rerun for only one snapshot. Ticket is dropped and closed. |
| #695 | xls format to be added to unwanted spectrum mask panel |  | To be done in 2013 |
| #802 | generated report to be saved in xlsx format |  | To be done in 2013 |
| #696 | xlsx format to be added for save and load in addition to xls |  | To be done in 2013 |
| #609 | dead code to clean |  | Regular maintenance for 2013. Ask developers if Eclipse (or compiler) can automatically identify dead code (i.e. unused method etc..) |
| #611 | javadoc |  | Regular maintenance for 2013 |
| #702 | revision number with Hudson lost |  | To be done in 2013 |
| #945 | get the "news" bar visible selectable (to allow more space) |  | This is already done in the status bar selection. Ticket is closed. |
| #928 | saving data format not adequate for the remote computing |  | Ticket is to be dropped if Remote Computing closed. |
| #862 | populate the database of SEAMCAT |  | Restore button are you sure you want to delete your own library. Add the ITU-R F1336 antenna pattern to the SEAMCAT library (STG(12)21)- check the frequency range validity. STG would like to propose WGSE to request PT’s chairpersons (and ECC PT1 SWG-C) to add in their Agenda a “SEAMCAT library” item where the PT would provide the technical characteristic that they use in their report when parameters are agreed. STG/ECO to provide a template to fill in by the PT for each library (list of libraries to be provided). |
| #863 | allow the user to open the log file directly from SEAMCAT |  | To be done in 2013. Text of the information dialog box to be moved in the status bar with a link to the file. If the status bar is hidden, then it should be appearing again. When the user click on the link then the status bar is hidden again. |
| #875 | last snaphot: get a horizontal split |  | To be done in 2013. |
| #878 | should not save a workspace with results, when the GUI inputs are not the one that generated the results |  | To be done in 2013. |
| #929 | ECC PT1: interference calculations |  | To be done in 2013. |
| #938 | CDMA DL - improve the optimisation per event? |  | To be done in 2013. |
|  | CDMA UL voice activity factor |  | STG received recommendation from ECC PT1 to set the activity factor to 1 and to therefore remove inactive users from the algorithm to reduce computer power for both UL and DL. This is recognised as a work around since it was identified that the current algorithm treats the voice activity factor erroneously and that proposal would solve this issue in case of the lack of any other contributions. Some STG members felt that it was still needed to get further study from SE40 to assess this issue. STG would like to seek guidance from WGSE on how to proceed with the matter. Meanwhile it was agreed that the input parameter is set to 100% by default. Possible implementation to be considered in the 2013 budget. |
|  | CDAM UL: Target cell noise rise |  | STG agreed to implement the proposal of ECC PT1. Implementation scheduled for 2013. |
| #946 | cognitive radio question |  | STG wait for feedback from SE24 on this matter. Ticket is closed. |
| #930 | ECC PT1: propagation model above 3 GHz |  | ECC PT1 expects to use existing build-in model or develop its own plugin. There is no further request on this topic for STG. There is no need for assistance from the 2013 budget. Ticket is closed |
| #931 | ECC PT1: Manhattan microcell |  | Currently there is no Manhattan microcell model source code available for STG. ECC PT1 will need to assess the need and the urgency for such a model in SEAMCAT for studies that ECC PT1 may undertake in the future. For the time being STG does not need to progress with this item and can therefore remove it from its work program. Ticket is closed. |
| #932 | ECC PT1: generic cellular module |  | See LS from ECC PT1 (STG(12)21) |
| #933 | ECC PT1: Borderline |  | ECC PT1 noted the proposed solution in STG(12)19. There is no further action needed from STG on this issue. Ticket is closed |
| #934 | Implementation with multicarrier (or wideband) IM |  | Some activity on the IM may arise in the 2013 CEPT activity in general. Some days should be allocated in the budget in the eventuality of further development. |
| #942 | histogram (pdf): to add a bin size input? |  | To be done in 2013. |
| #951 | plugin: JTG5-6 + longley Rice to be reviewed |  | Karl Koch to provide test comparison for both model When validated the propagation plugin should be made available on the on-line manual. Deadline: 20 October 2012 |
| #666 | Update Junit testing with new benchmark workspaces |  | Part of the maintenance Allocate budget for 2013 |
| #872 | generating Junit for propagation model |  | JTG5-6 and Longley Rice results from KK to be added. |
| #692 | Enable click to "insert point" not working properly |  | To be done in 2013. |
| #901 | number of dropped users not matching the difference between active served user with and without interference |  | This is due to the fact that during the balance of the power (without external interference) some users are being dropped either because (in UL) the target noise rise is too high while initially balancing the power or the BSs are unable to connect to a UE when adding it while initially balancing the power hence it is being dropped. It is normal. Ticket is closed |
| #943 | Histogram: scaling of histogram incorrect |  | Ticket is closed. |
| #950 | embedded plugin: warning should not crash loading of workspace |  | To be done in 2013. When an error in loading the PP is detected The PP should be changed to the Extended Hata. The user should still be able to open the workspace. (user to be informed that there is a change in model) |
| #952 | OFDMA UL: blocking per link should be blocking for the system |  | To be done in 2013. |
| #716 | scroll mouse for sooming in traditional display |  | STG32 consider that it is not useful. Ticket is closed |
| #896 | possibility to hide the ACLR on the display |  | To be done in 2013. |
| #910 | SEAMCAT 4; loading message |  | If you close the window the loading should also stop. Check if developer if it is possible to have the “proportional” progress bar otherwise The “infinite” progress bar is to be kept. To be done in 2013. |
| #854 | update construct in CDMA general settings |  | To be done in 2013. |
|  | To get the opening of a workspace faster |  | To be done in 2013 as part of the bug internal clean up to speed up the load of a workspace. |
| #921 | need clarification on InspectSystemDetailsPanel.java |  | To be done in 2013. |
| #923 | help button url to be updated |  | To be done in 2013. |
| #245 | create tutorial videos |  | ECO to embed the video from http://tractool.seamcat.org/wiki/Manual/video into the site instead of the download option. ECO to investigate how much would cost to get professional videos made or any other educational media. To be proposed for the budget 2013. |