## WG SE Work Programme, January 2013 - May 2013 (including work items closed at the January 2013 WGSE meeting)

| SE WP Ref# | Subject | Output | Start/Target dates | Allocated | Remarks | Triggered by | ECO support (Y/N) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SE7_15 | Adjacent band compatibility between the mobile networks and PMSE (wireless microphones) in the 1800 MHz range. | ECC Report and guidance to SRD-MG in order to: - clarify the adjacent band conditions around the 1785 MHz band edge (considering ERC Report 63) - assess the potential use of the band 1800-1805 MHz by PMSE applications. | S: May 2011 T: May 2013 | SE7 | Draft ECC Report 191 for PC. Since the report did not fully consider PMSE as victim, SE7 was tasked to make further studies on the applicability of PMSE in this band. |  | Y |
| SE7_16 | To develop technical studies in view of deploying MFCN systems on board aircraft in the following bands: - 1920-1980/2110-2170 MHz, - 2500-2570/2620-2690 MHz; And to develop technical condition to protect ground-based MFCN systems operating in at least the bands already covered by the NCU and 791-821/832-862 MHz taking into account the various technologies used for ground-based systems. | Possible new ECC Report or revision of ECC Report 093. | S: Oct 2011 T: Feb 2013 | SE7 | ECC Report 187 Published. WI is closed | WGFM | Y |
| SE7_17 | Compatibility and sharing studies in support of the activities on the harmonization of the 1452-1492 MHz band. | Draft ECC Report An expected output would consist in specifying OOB emission limits for MFCN SDL(supplementary downlink) to be considered in the 1452-1492 MHz band to protect services in adjacent band. | S: Sep 2012 T: Sep 2013 | SE7 | Carry out adjacent channel compatibility studies between MFCN SDL and other terrestrial applications in the band, to take into account national circumstances and address in band cross border coordination between MFCN SDL and other terrestrial applications. Cross-border coordination (mobile to mobile) in the frequency band 1452-1492 MHz will be handled in ECC PT1 as part of their regular activities on mobile cross-border coordination. | WGSE (for supporting administrations, see SE(12)079, section 5.2.2) | Y |
| SE7_18 | Compatibility and sharing studies in the 1900-1920 MHz and 2010-2025 MHz band for PMSE, DECT (extension), PPDR and sharing with Broadband DA2GC. | Draft ECC Report will consider the compatibility of PMSE, DECT (extension), PPDR with existing systems in adjacent bands and in-band sharing between PMSE, DECT (extension), PPDR and additionally Broadband DA2GC. | S: Jan 2013 T: Jan 2014 | SE7 | The technical parameters provided by (DA2GC) FM48/ (PMSE) FM51 will be taken onboard by SE7. SE7 and SE44 to work in close cooperation | ECC and WGFM | Y |
| SE19_24 | Coordinated inputs to ITU-R: WP5C | Coordination of contributions related to FS channel arrangements to ITU-R F series recommendations | T: 2015 | SE19 |  |  | Y |
| SE19_26 | Guidelines on technical aspects for coordination/licensing conditions currently used for PP systems | ECC Report and/or Recommendation | S: Jan 2011 T: Sep 2013 | SE19 | Draft ECC Report 198 sent for public consultation. |  | Y |
| SE19_27 | Technical assessment of the benefit of using asymmetric duplex for point-to-point links in terms of spectrum efficiency and increase of complexity of the coordination process | ECC Report with the aim to study: - How the asymmetric channels and duplex in point-to-point links and their coordination might be practically implemented. - The impact on the existing ERC/ECC Recommendations on FS channel plans. | S: Oct 2011 T: Feb 2014 | SE19 | It is proposed to assess the technical feasibility of introducing asymmetric duplex for FS point-to-point links and possible inclusion of extra channel size granularity (e.g. n*7 MHz steps). The following impacts are to be evaluated: - saving spectrum - coordination requirement - new channel arrangement and its usage - fees. | SE19 through WGSE | Y |
| SE19_28 | To assess the technical feasibility of introducing narrow channel spacing (e.g. similar channel spacing, 25 kHz to 2 MHz, to those used in 1375-1400/1427-1452 MHz) in some existing plans, guard bands and center gaps of FWS channel arrangement between 3 GHz and 15GHz. | ECC Report | S: Oct 2011 T: Feb 2014 | SE19 | The aim of the report is to assess the possibility of introducing narrow channel spacing some existing plans, in guard bands and center gaps of ERC/ECC Recommendations defining for FWS channel arrangements between 3 GHz and 15 GHz.. The following are to be evaluated: compatibility /sharing studies, coordination issues, demand versus equipment design/cost challenges. | SE19 through WGSE | Y |
| SE19_29 | Add in the ECC/REC(05)07 the option of subdividing a number of contiguous 250 MHz channels into 50 MHz or/and 62.5 MHz slots in order to provide smaller channel spacing (n x 50 MHz up to 200 MHz) or/and (62.5 MHz and 125 MHz). | Revision of the ECC/REC(05)07 (Radio frequency channel arrangements for Fixed Service Systems operating in the bands 71 – 76 GHz and 81 – 86 GHz) | S: Sep 2012 T: May 2013 | SE19 | Draft revision ECC REC (05)07 sent for public consultation | SE19 through WGSE (for supporting administrations, see SE(12)079, section 6.2.5.2) | Y |
| SE19_30 | Generate a new recommendation to provide channel arrangement in the 90 GHz band (92000-94000 and 94100-95000 MHz) | Recommendation | S: Sep 2012 T: Sep 2013 | SE19 | There is no CEPT recommendation for this band. Outcome of AI 1.8 (WRC-12) to be included | SE19 through WGSE (for supporting administrations, see SE(12)079, section 6.2.5.1) | Y |
| SE21_9 | Coordinated inputs to ITU-R: WP1A and other relevant ITU-R groups (in particular WP 5B) on unwanted emission issues | Coordination of contributions related to unwanted emission issues to ITU-R WP 1A and other relevant ITU-R groups (in particular WP 5B). | T: Sep 2015 | SE21 |  |  | Y |
| SE21_17 | Review the characterisation of the unwanted emissions to achieve a more efficient use of the spectrum in long-term | ECC Report and if appropriate, revision of relevant ERC/ECC Recommendations | S: Sep 2012 T: Feb 2015 | SE21 | The review will include considerations on the out-of-band and spurious domains as well as the boundary between them, taking into account the development of technology for extremely narrow band and wideband systems. Contributions to ITU-R WP1A, | SE21 through WGSE (for supporting administrations, see SE(12)079, section 7.3) | Y |
| SE24_37 | Analyses of UWB LDC mitigation technique with respect to incumbent radiocommunication services in the band 2.69 to 5 GHz | ECC Report | S: May 2011 T: May 2014 | SE24 | The report should take into account existing studies (ECC Report 94 and ECC Report 123 and ECC report 170). Studies in ECC Report 94 addresses only the impact of LDC on WiMAX. Further studies should address in particular the following services: Radionavigation, RAS, MS… Cooperation with ETSI STF 411and TG UWB. |  | Y |
| SE24_38 | Compatibility between SRD and Earth Exploration Satellite Service (EESS) at 122 GHz | ECC Report | S: Oct 2011 T: May 2013 | SE24 | Draft ECC Report 190 for public consultation. | WG FM | Y |
| SE24_39 | Non-UWB industrial applications | ECC Report | S: Oct 2011 T: Sep 2013 | SE24 | To conduct compatibility studies relating to non-UWB industrial applications (see document SE(11)070) ) in the frequency range 5.725-5.875 GHz. | WG FM | Y |
| SE24_40 | Medical Body Area Network Systems (MBANS) | ECC Report | S: Oct 2011 T: Sep 2013 | SE24 | To conduct compatibility studies relating to MBAN (see document SE(11)072). | WG FM | Y |
| SE24_41 | SRDs in the bands 870-876 MHz/915-921 MHz | ECC Report | S: Oct 2011 T: Sep 2013 | SE24 | See item 3.1 in Annex 1 to SE(11)073 (LTE in the spectrum below 915 MHz (MS uplink), ER-GSM in 918-921 MHz, R-GSM above 921 MHz… and intra-SRD compatibility situation). Studies should consider the governmental uses. | WG FM | Y |
| SE24_42 | Improvements for SRD in 863-870 MHz | ECC Report | S: Oct 2011 T: Jan 2014 | SE24 | See item 3.2 in Annex 1 to SE(11)073 (intra-SRD compatibility situation and sharing in 863-865 MHz and 865-868 MHz). Should also take into account impact of the MS Uplink below 862 MHz. | WG FM | Y |
| SE24_43 | Support in the revision of the regulations at 169 MHz | LS to SRD-MG. ECC Report if appropriate | S: March 2012 T: Jan 2014 | SE24 | CEPT Report 43 and Decision 2005/928/EC. Work related to the EC Mandate on 169 MHz. WGFM split the activity into 2 tasks. Task 1 deals with LDC limit in the 169 MHz band and task 2 deals with studies including 174-216 MHz. Task 1 is finalised, and a LS was sent to SRDMG. | WG FM | Y |
| SE24_44 | Assistive Listening devices (ALD) in the bands 870-876 MHz, 915-921 MHz. | ECC Report | S: Sep 2012 T: Sep 2013 On hold | SE24 | The work address the issue of ALDs in the bands 870-876 MHz, and 915-921 MHz taking into account that the bands 870-876 MHz and 915-921 MHz are also considered under the existing work item SE24_41. WGFM requested WGSE in January 2013 (SE(13)11) to stop studies in the band 960-1215 MHz and to put the activities for the band 870-876 MHz, 915-921 MHz on hold until clarification from ETSI ERM is received. WI is on hold. | WGFM | Y |
| SE24_45 | RFIDs at 13.56 MHz | ECC Report | S: Sep 2012 T: Jan 2014 | SE24 | To conduct compatibility studies on the impact of the relaxed emission mask for RFIDs as proposed in ETSI TR 103 059 on existing radio services. Cooperation with SE21 if necessary. | WG SE (for supporting administrations, see SE(12)079, section 8.2.8.2) | Y |
| SE24_46 | Time domain dynamics for SRD in SEAMCAT | Guidance document for the implementation in SEAMCAT | S: 02/2013 T: 05/2015 | SE24 | Guidance document for the implementation in SEAMCAT of system dynamics and system interrelations for SRD in the time domain. These will include adaptive interference mitigation mechanisms (LBT, AFH, etc.) and Duty Cycle random access. To be undertaken in collaboration with STG. | SE24 through WGSE (for supporting administrations, see SE(13)049, section 9.3.1) | Y |
| SE24_47 | SRD applications used in the band 862-863 MHz | ECC Report | S: 02/2013 T: 05/2014 | SE24 | To support SRD/MG on the impact of SRD applications used in the band 862-863 MHz on applications in the band below 862 MHz (LTE) and on the cordless audio applications operating in 863-865 MHz. Priority on existing WIs (WI41 and WI42). Further information in SE(13)007. Close cooperation with SRD/MG. | WGFM | Y |
| SE40_18 | Compatibility between ECN and MSS terminals at 2 GHz | ECC Report | S: Sep 2010 T: May 2013 | SE40 | [.] Draft ECC Report 197 sent for Public Consultation. |  | Y |
| SE40_21 | Sharing between FS and FSS in the frequency band 17.7-19.7 GHz | ECC report | S: Sep 2012 T: Sep 2014 | SE40 | The following issues should be covered: - Determine the probability that an Earth station in the FSS receives a given level of FS interference in an area where FS is deployed. - The amount of spectrum available for FSS use within the band 17.7-19.7 GHz on a local basis and under a given FS interference threshold. - Characterise the FS interference environment as experienced by a FSS Earth station, so that specific areas and/or sub-bands of 17.7-19.7 GHz can be identified as more favourable for FSS use. Work in cooperation with SE19 to obtain FS characteristics and to inform SE19 of its work. | SE40 through WGSE. (for supporting administrations, see SE(12)079, section 9.2.3) | Y |
| SE43_02 | Further definition of technical and operational requirements for the operation of White Space Devices in the band 470-790 MHz taking into account Chapter 11 of ECC Report 159. | New ECC Report complementary to ECC Report 159 New ECC Report on geo-location Revision of ECC Report 159 if necessary and as appropriate | S: Jan 2011 T: Feb 2013 | SE43 | ECC Report 185and 186 published. WI is closed. PT is closed. |  | Y |
| SE44_01 | Compatibility/sharing studies related to Broadband Direct-Air-to-Ground Communications (DA2GC) in the frequency bands identified by WG FM/FM 48 | ECC Report and liaison to FM 48 | S: May 2011 T: September 2013 | SE44 | The following bands are to be studied: - 1900 – 1920 MHz / 2010 – 2025 MHz - 5855-5875 MHz, The studies should take into account both directions for Broadband DA2GC (ground to aircraft and aircraft to ground), FDD as well as TDD. | WG FM | Y |
| STG_1 | SEAMCAT | Technical support and development of SEAMCAT. | Continuous | ECO STG | 2012 activities status reviewed. SEAMCAT-4 to be released by June 2012. Further evolution is planned in STG. Promotion of the features of the SEAMCAT software (e.g. through contribution to the ITU-R) |  | Y |
| STG_2 | Revision of ERC Report 68 and Inclusion of the WINNER model | To revise the ERC Report 68 with inclusion of algorithms. To include the WINNER propagation. The WINNER module to be implemented in SEAMCAT. | S: May 2008 T: May 2013 | ECO STG | Reflect the latest update of SEAMCAT development in ERC Report 68 and the SEAMCAT Handbook. To consider the revision of the ITU-R Report SM 2028. |  | Y |
| STG_3 | To correct the voice activity factor algorithm in the CDMA module | To provide algorithm and testing | S: Jan 2013 T: May 2014 | ECO STG | To update the current CDMA algorithm. WSGE in January 2014 locked the voice activity factor value to 100% while the algorithm is corrected. | WGSE (for supporting administrations, see SE(13)049, section 13.1.1) | Y |
| JFGPLT_1 | Information on Power Line Transmission (PLT) | see Terms of reference available at http://www.cept.org/ecc/groups/ecc/wg-se/jfg-plt/page/terms-of-reference | S: 01/10/2011 T: 01/10/2014 |  |  |  |  |
| SE_9 | Satellite MoU: observation of satellite signals by Leeheim | Specification of measurement request | S: May 2004 T: Sept 2012 |  | WI is closed |  | Y |
| SE_10 | Cooperation with R&TTE-CA and ADCO | -Response to requests from R&TTE CA; -Guidance on cases where administrations have faced difficulties with opinion from Notified Bodies. | S: Jan 2011 T: Sept 2012 | WGSE | Guidance sent on issues of non-compliance for 5 GHz RLAN (DFS). Cooperation planned with RTTE CA on risk assessment procedure |  | Y |
| SE_11 | Monitoring of the development of ETSI Harmonised standards | - Spreadsheet summarizing the relationship between ECC and ETSI groups and the ETSI standard. - LS to ETSI in case of inconsistencies between ETSI HS and corresponding ECC deliverables | Continuous | WGSE | SE Project Teams to check the spreadsheet and report to WGSE. Information available at http ://www.cept.org/ecc/about-ecc/ecc-etsi |  | Y |
| SE_12 | Sat MoU: Request Leeheim measurements in accordance with the Decide 5 and 3 of ECC/DEC/(09)02 | Report to WGFM/FM44 of the result of the measurement so that the ITU-R can be notified about possible interferences | Continuous | WGSE/SE40 | SE40 to provide to the SAT-MoU with specification of Iridium interference measurement in the band 1610.6-1613.8 MHz. Information on Sat MoU available at http://www.cept.org/eco/groups/eco/sat-mou | WGFM/FM44 | Y |
| SE_13 | Develop a spectrum engineering reference document | The elaboration of a new ECC Report to serve the purpose of a spectrum engineering reference document, taking into account ERC Reports 068 and 101 and providing guidance on methodologies for modelling the different radio services/systems and their interrelation with respect to compatibility and sharing of radio services/systems. | S: Jan 2013 T: Jan 2015 | WGSE/ECO | - The reference document is to consider MCL approach as well as statistical approach as implemented in SEAMCAT (MCL description should include excel sheet examples) - All spectrum engineering PT’s of the CEPT to be involved in this activity. - Creation of a Forum Group - Close cooperation with ETSI on the issue of definitions of technical parameters and terminology. | WGSE (for supporting administrations, see SE(13)049, section 13.2) | Y |

Target dates are seen as the intended date for the final approval of the related deliverable by the responsible entity. Internal deadlines for project teams and dates for the start of Public Consultations can be reflected in the remarks column. In general this implies that the draft deliverable should be completed by the project team one WG meting earlier for public consultation.